# HELM Community Technology Requirements

Operational Requirements and Build Versus Buy Review

Version 0.2  |  6 October 2026  |  From Terrel for Tim and Darren

We need a common requirements package to decide what HELM must buy, build, and connect.  This document assembles operational, support, and implementation requirements with genealogy, compensation, Builder tools, and integrations. It is Terrel’s contribution to help us confidently commit to a platform.

Working recommendation: investigate a proven community and compensation foundation connected to HELM’s own product experience. Choose it only after the approved business rules, integration proof, operating evidence, and commercial terms support the decision.

## How to review

Tim: identify missing operating mechanics, exceptions, and controls; mark Keep, Change, Add, Defer, or Question.  Distinguish standard configuration, custom work, and external integrations.

Darren: validate journeys, authoritative records, API coverage, and system handoffs with the technical lead.  Identify data and acceptance evidence needed for developer stories.

Terrel, Tim and JT: validate support workflows, knowledge, staff authority and capacity.  Finance and designated compliance owners approve their respective rules and controls.

Return one annotated document and a short decision register.  Do not wait for every policy to be final before identifying gaps; do not treat an unresolved business rule as permission for developers to choose the economics.

## Approval and release meaning

All requirements, owner assignments, priorities, and release stages are proposed for specialist and developer review.  “Must” means required before the named capability is enabled; “Should” may be deferred with an approved workaround.  A deferred capability stays disabled.  Pilot, Builder release, and Scale must be defined in the release scope; they are not calendar promises.

Record evidence maturity separately: Unknown, Claimed, Documented, Demonstrated, or Accepted.  Historical worksheets and field calls inform requirements; their rules, forecasts, and product claims are not automatically HELM decisions.

# System boundaries and ecosystem coverage

One person may have separate customer and Builder relationships with the company (all accounts are member accounts, all builders are members, but not all members are builders).  Product balances and returns (financial gains and monetary returns on funds) must remain distinct from community earnings.  Each record needs an authoritative source, stable IDs, controlled access, and a usable export.

| Record or capability | Proposed authoritative source | HELM responsibility |
| --- | --- | --- |
| Person and relationship | HELM identity with provider ID mappings | Customer and Builder status, consent and lifecycle |
| Genealogy and compensation | Community foundation | Approved plan and placement policy, rule history and release approval |
| Activity and balances | Returns & financial provider ledgers | Define eligible activity and reconcile source events |
| Payout execution | Approved payout provider | Authorize payment and reconcile confirmations |
| Member and field experience | HELM application over APIs | Journeys, visibility, attribution and accessible language |
| Support knowledge and cases | Support platform with source links | Staff authority, service standards and escalation |
| Learning content and CRM | Selected tools with governed links | Welcome, training, approvals and retention follow-up |
| Accounting and BI | Finance software and HELM reporting | Obligations, reconciliation, definitions and source lineage |

## How Tim’s Tech Ecosystem map informs this scope

The map represents the general universe of direct selling, and it connects field tools, commission records, genealogy, help desk, training, CRM, BI, payment interfaces, and enterprise finance.  Some ERP requirements aren't relevant, but they still inform the ecosystem structure.  We use it to check coverage and the seams between systems.  One vendor need not supply everything.  Each necessary function must have an owner and a reliable interface.

Economic events (gains from investments, automated trades, subscription fees, transaction fees, card usage, etc.), campaign management, team management, compliance training/monitoring, and sales-tax engines, for example, are conditional scope.  Enable them only for an approved HELM offering that requires them.  The map’s named vendors are examples, not current selections or evidence of integration compatibility.

## Boundaries to preserve

The community engine calculates obligations; a payout provider executes authorized payments.  Trading, custody, card issuance, and portfolio valuation remain with the relevant product providers.  A deposit, trading gain, fee, sharing reward, commission, and noncash point are separate event types.  No movement becomes commissionable merely because it exists.

Country registration availability does not authorize every product, Builder activity, payout, or equity offer.  Equity, if offered, needs a designated owner and official records separate from rank and commissions.  These decisions govern screens and access rules; this document does not resolve them.

# Operating workflows and decisions

Start with the promise and the workflow, then define the technology and proof.  The table connects the operating cycle to the requirements reviewed later.  Owners listed in the domain sections are proposals to confirm.

| Workflow | Required operating treatment | Requirement links |
| --- | --- | --- |
| Invite and register/preregister | Resolve competing referrals, consent, identity and preregistration states | ID 01–04; CAMP 01–04 |
| Activate and welcome | Separate customer and Builder enrollment; show the next sensible step and route stalled cases | ID 03–04; BO 04–05; TEAM 05 |
| Place and correct | Request, preview, obtain consent, approve, execute and notify; retain effective history | GEN 01–06; ADM 02; SUP 04–05 |
| Qualify and calculate | Use approved eligible events and period rules; resolve duplicates, late events and reversals | COMP 01–04; QUAL 01–03; API 02 |
| Explain and pay | Trace obligations, hold and approve releases, reconcile provider confirmations and statements | AUD 01–03; PAY 01–04; BI 01–02 |
| Support and improve | Own cases and incidents; use safe context and current knowledge; report root causes | SUP 01–07; REC 01; BI 04 |
| Release and operate | Configure, migrate, rehearse, train, sign off and recover by capability | ADM 03; OPS 01–04; IMP 01–04 |
| Suggest & promote | Anticipate next actions relative to products and/or business advancement and promote associated behavior |  |

## Placement policy must precede implementation

Nic’s field call creates an expectation of flexibility after plan announcement.  Confirm the exact commitment and an achievable policy now.  Decide person versus branch moves, original referral preservation, sponsor versus placement rights, request authority, consent, approval, eligibility, deadline, and exceptions.

Decide the effect on rank, qualification, campaigns, and earnings before and after activation or period close.  Do not silently backdate moves or rewrite earning history.  Publish the member-facing rule and dispute path before the adjustment window opens.

Tim and JT should estimate requests, review minutes, reviewer capacity, and backlog clearance.  The proof includes a leader with ten preregistrations, duplicate requests, disagreement, an ineligible move, the deadline boundary, and a member with prior earnings.

## Rules that need specialist review

Ask Tim about compression or breakaway mechanics only where the plan uses them; rank snapshots, period closing, late activity, negative balances, cancellation, succession, account merges, reentry, and orphan treatment.  Finance must define foreign exchange, fees, rounding, and close adjustments.  These are review prompts, not adopted traditional MLM rules.

# Identity and corporate administration

## Identity and member records

Proposed owner: Terrel with product identity owner.  System boundary: HELM identity and verification providers.  Terrel favors the identity “handle” (@beth/HELM, for illustration only) as proposed by Tom.

Dependency to close: Member and Builder relationship, consent and preregistration states.

ID-01  Must / Launch — Maintain a stable person ID across domains, wallets, and product phases; distinguish customer and Builder status without forcing every member to become a Builder.

Proof: Migrate an existing member and retain sponsor, history, and access.

ID-02  Must / Launch — Map all permitted accounts to the person; apply approved duplicate, merge, and recovery rules with audit history.

Proof: A duplicate attempt cannot create an unintended reward or erase prior records.

ID-03  Must / Launch — Expose country eligibility, verification status, and agreement versions through restricted access; use approved verification sources.

Proof: An ineligible person cannot activate a restricted capability.

ID-04  Must / Preregistration — Track prospects, preregistered people, verified members, and enrolled Builders separately; preserve referral attribution, agreement, and communication consent.

Proof: A preregistered person migrates with attribution intact and cannot receive premature qualification or earnings.

## Corporate administration

Proposed owner: Tim with technical lead and access owner.  System boundary: Community administration and HELM identity.

Dependency to close: Authority matrix, lifecycle and release approvals.

ADM-01  Must / Launch — Separate view, configure, correct, approve, and release privileges; support strong administrator authentication.

Proof: A support role cannot edit a plan or release a payout.

ADM-02  Must / Launch — Provide approval workflows for sponsor changes, earnings corrections, holds, and releases.

Proof: Every consequential adjustment records the maker, reviewer, reason, and outcome.

ADM-03  Must / Launch — Use test environments and controlled configuration releases with rollback and change history.

Proof: A test plan cannot affect live members or payments.

ADM-04  Must / When lifecycle action is enabled — Govern recovery, merges, suspension, termination, reentry and orphan resolution; preserve history and revoke applicable access.

Proof: A suspended account loses restricted privileges while historical obligations remain reviewable.

# Genealogy and placement controls

## Sponsor and genealogy

Proposed owner: Tim with Terrel and plan designers.  System boundary: Community foundation under HELM policy.

Dependency to close: Placement policy, alpha records, effective dates, and dispute authority.

GEN-01  Must / Launch — Record referrer, sponsor, and placement separately where the plan requires; preserve effective dates and historical structure.

Proof: Show the tree on the original earning date after a later sponsor correction.

GEN-02  Must / Launch — Enforce approved placement, transfer, cancellation, and reentry rules; detect loops and duplicate relationships.

Proof: The system rejects an invalid change and records the approver and reason for a valid change.

GEN-03  Must / Launch — Import the alpha community with member and relationship reconciliation before cutover.

Proof: All source members and edges reconcile; every exception is resolved or approved.

GEN-04  Must / Before placement window — Preserve original referral and enrollment alongside current sponsor and placement; record policy version, request, consent evidence, reviewer, reason, and effective date.

Proof: An approved move shows the original attribution and new structure without silently overwriting history.

GEN-05  Must / Before placement window — Preview affected people and approved rule consequences; reject cycles and prohibited moves; complete an approved person or branch move consistently with a documented recovery path.

Proof: An interrupted branch move recovers to a consistent tree and reconciles affected members and obligations.

GEN-06  Must / Before placement window — Enforce the approved deadline and exception route; notify affected people and link contested requests to an owned case.

Proof: Late and contested requests cannot bypass policy through an unauthorized support edit.

## Required placement proof

Use the approved policy to resolve each test case.  Capture before and after relationships, approver, effective date, notifications, and earnings impact.  A vendor’s manual tree editor alone does not prove the complete operating process.

# Compensation qualification and rank

## Compensation calculations

Proposed owner: Tim with plan designers and finance.  System boundary: Community engine plus HELM event integration.

Dependency to close: Approved plan examples, eligible economic basis, and close rules.

COMP-01  Must / Launch — Calculate only approved eligible events using versioned plan rules, amounts, currencies, periods, caps, and rounding.

Proof: Match independently prepared expected results for every approved plan example.

COMP-02  Must / Launch — Make repeated or replayed events safe; process reversals, late events, and corrected inputs under approved rules.

Proof: A duplicated event produces one obligation; a reversal creates a traceable adjustment.

COMP-03  Must / Launch — Separate calculated, pending, held, payable, and paid amounts; explain the reason for each state.

Proof: The displayed payable total reconciles to the approved release batch.

COMP-04  Must / Before commission release — Reconcile eligible source activity to calculated obligations, release batches, payout confirmations, and approved accounting exports.

Proof: Missing, duplicate, and reversed events create explicit exceptions and reconcile to matching net totals.

## Qualification rank and status

Proposed owner: Tim with plan designers. System boundary: Community foundation.

Dependency to close: Qualification, rank, period, and reentry rules.

QUAL-01  Must / Launch — Version qualification rules and distinguish current rank, paid rank, recognition rank, and product access if used.

Proof: A test member sees the correct status and reason without treating rank as a paid subscription.

QUAL-02  Must / Launch — Define period boundaries, grace periods, demotion, suspension, and reinstatement with effective dates.

Proof: An event at a period boundary qualifies under the agreed timezone and rule version.

QUAL-03  Should / Scale or Must when rank progress is promised — Show progress and missing criteria using the same authoritative calculations as compensation.

Proof: Back office progress reconciles with the operator’s qualification report.

# Earnings records and incentives

## Earnings history and audit

Proposed owner: Finance with Tim.  System boundary: Community ledger and reporting exports.

Dependency to close: Record retention and correction policy.

AUD-01  Must / Launch — Explain an earning from source event through plan version, genealogy, qualification, and adjustments.

Proof: An authorized agent reconstructs why a selected earning was calculated without engineering research.

AUD-02  Must / Launch — Preserve original and corrected records; record actor, reason, approval, and timestamp for changes.

Proof: A correction remains visible alongside the original and reconciles to the new total.

AUD-03  Must / Launch — Export period statements and audit evidence with stable IDs; distinguish product performance from referral earnings.

Proof: The member statement, finance total, and underlying earning records reconcile.

## Rewards and incentives

Proposed owner: Terrel with Owen and finance.  System boundary: Approved incentive service or community foundation.

Dependency to close: Reward basis, budget, eligibility, and permitted markets.

REW-01  Must / Launch if enabled — Distinguish points, recognition, promotional credit and cash obligations; define expiry and redemption.

Proof: Redeeming a point twice cannot create duplicate credit or a cash payout.

REW-02  Must / Launch if enabled — Require approved rules, budgets, and effective dates before a promotion changes economics.

Proof: An unauthorized campaign cannot modify rewards, rates, or qualification.

REW-03  Future / Later — Support additional contests and recognition only after measurement and operating ownership are defined.

Proof: Each new incentive has a rule version, budget owner, and measurable outcome.

# Builder experience and team management

## Builder back office

Proposed owner: Darren with Terrel.  System boundary: HELM experience over community APIs and learning tools.

Dependency to close: Approved journeys, release languages, and training policy.

BO-01  Must / Launch — Show referral link, permitted team information, earnings states, and relevant status in a consistent HELM experience.

Proof: The member signs in once and sees data matching authoritative records.

BO-02  Must / Launch — Provide understandable statements, notifications, and correction or dispute requests.

Proof: A builder opens an earnings dispute with the relevant earnings ID attached.

BO-03  Should / Scale — Add further languages and self-service training beyond the approved release baseline; retain accessible mobile behavior for all enabled journeys.

Proof: An additional language is approved, published, and tested without disrupting the core release experience.

BO-04  Must / Before intended audience access — Provide approved release languages, accessible mobile layouts and contextual help for enabled core journeys; show understandable next steps and states.

Proof: Ordinary users complete signup, permitted team lookup, statement review and a help request on a phone in the release language.

BO-05  Must / Before required training or certification — Link approved welcome, training and certification content to the correct role, language and market; retain completion evidence when a rule depends on it.

Proof: A required course records its version and completion; an optional course does not silently become an earnings condition.

## Team visibility and management

Proposed owner: Terrel with Darren and field leadership. System boundary: HELM interface with governed community and CRM access.

Dependency to close: Visibility, consent, welcome and intervention rules.

TEAM-01  Must / Launch — Define who can see whom, permitted depth, metrics, and contact fields; default to minimum necessary access.

Proof: A leader cannot see another branch or a downline’s balances, trades, or private support case.

TEAM-02  Must / Launch — Expose approved team counts, activity, and qualification data with freshness and definitions.

Proof: The team totals reconcile with the authorized genealogy view.

TEAM-03  Should / Scale — Provide structured leader contact or assistance requests if approved, with routing, consent, escalation, and retention.

Proof: A request reaches an authorized leader or support fallback; access ends under the approved policy.

TEAM-04  Must / Builder release — Provide permitted search, filtering, new-member views and progress exceptions with stated freshness.

Proof: A leader finds new and stalled members without accessing private balances, trades, or support records.

TEAM-05  Must / Pilot basic welcome; Should / Scale automation — Route approved welcome and onboarding tasks to named owners; identify stalled steps and govern reminders, consent and opt-out.

Proof: A new member receives a relevant next step and help route; a stalled signup reaches the assigned owner without duplicate messages.

# Campaigns and business intelligence

## Campaigns and referral attribution

Proposed owner: Terrel with Nic and Darren.  System boundary: HELM links plus approved content and CRM tools.

Dependency to close: Attribution precedence and content approval.

CAMP-01  Must / Launch — Track approved referral links and sources; define attribution window, sponsor precedence, and invalid referrals.

Proof: Conflicting links, an existing member, and a cross-device signup resolve under explicit rules.

CAMP-02  Must / Launch if enabled — Limit campaign creation and content to approved roles; record owner, dates, audience, and campaign ID.

Proof: An unapproved campaign cannot publish or alter compensation.

CAMP-03  Should / Scale — Report invitation, signup, activation, and eligible activity separately; use consented data and approved definitions.

Proof: Campaign totals trace to source events without counting duplicate people as new members.

CAMP-04  Must / Before official field promotion — Govern official content by version, language, market, approval, expiry and withdrawal; link updates to the current approved material.

Proof: A withdrawn presentation is removed from recommended current content, and its replacement is identifiable.

## Business intelligence and reporting

Proposed owner: Terrel and Finance, with a data owner. System boundary: HELM reporting across authoritative sources.

Dependency to close: Common definitions, data access, and follow-up owners.

BI-01  Must / Launch — Define customers, Builders, registrations, activation, eligible activity, commissions, liabilities, and payouts separately; publish cutoffs and data freshness.

Proof: Two reports using the same cutoff return the same total and disclose freshness.

BI-02  Must / Launch — Reconcile operational reports to community and financial source records; expose exceptions.

Proof: A missing event appears in an exception report rather than silently reducing earnings.

BI-03  Should / Scale — Add cohorts, retention, and team performance analysis with governed field visibility.

Proof: Corporate analysis can drill to source IDs; field users see only authorized aggregates.

BI-04  Should / Scale; Must for agreed pilot measures — Measure registration, activation, engagement, progress, retention, and advocacy using approved definitions and permitted data.

Proof: A cohort report distinguishes repeat activity from new people and traces a retention exception to an authorized follow-up workflow.

# Payouts and developer interfaces

## Payouts and money movement interfaces

Proposed owner: Finance with technical lead.  System boundary: Approved payout provider linked to commission obligations.

Dependency to close: Country, payee, currency, hold and release policy.

PAY-01  Must / Launch — Create authorized payout instructions from approved payable amounts; restrict destination changes and approvals.

Proof: No single unauthorized operator can change a destination and release its payment.

PAY-02  Must / Launch — Track requested, submitted, confirmed, failed, and returned payments with provider references.

Proof: A timeout and retry result in one confirmed payment or an explicit unresolved exception.

PAY-03  Must / Launch — Reconcile currencies, conversion basis, fees, minimums, holds, and provider totals.

Proof: A partial provider failure remains visible and does not mark the whole batch paid.

PAY-04  Must / Before payout — Capture required payee and reporting status through approved providers; carry country and currency context into finance exports.

Proof: Incomplete payee information follows the approved hold process and is visible to the authorized operator.

## API events and developer control

Proposed owner: Technical lead with Darren and Tim.  System boundary: Provider interfaces and HELM integration layer.

Dependency to close: Event contracts, source authority, and commercial access rights.

API-01  Must / Launch — Provide documented read/write APIs, safe authentication, sandbox access, and required event notifications or an approved polling alternative.

Proof: Developers create member, retrieve genealogy, ingest an earning event, query results in sandbox.

API-02  Must / Launch — Support stable event IDs, replay or backfill, rate-limit handling, failure queues and reconciliation.

Proof: A vendor outage recovers all accepted events without omissions or duplicate rewards.

API-03  Must / Launch — Define configuration rights, plan code access, deployment control, schema changes, and full export rights contractually.

Proof: HELM exports person, relationship, rule, and earning history in a usable documented format.

# Support access and service operations

## Support access and operations

Proposed owner: Terrel and JT with technical lead.  System boundary: Support platform linked to restricted source context.

Dependency to close: Support standards, staff capacity, permissions, and runbooks.

SUP-01  Must / Launch — Show identity, community status, relevant earnings, payout state, and case history in a controlled agent view.

Proof: An agent answers an earnings question and attaches the authoritative record to the case.

SUP-02  Must / Launch — Route product, payment, compensation, and compliance issues to accountable owners; retain case links.

Proof: An unresolved payout has a named owner, escalation path, and tracked resolution.

SUP-03  Must / Launch — Prevent credential solicitation; validate handling of private keys and sensitive content in messages, attachments, and logs.

Proof: Approved synthetic secret tests verify controls and authorized incident handling; agents never need a wallet secret.

SUP-04  Must / Pilot — Link cases to the person and relevant product, event and earning IDs; retain contact history, approved notes, issue reason, owner, due time, escalation and resolution.

Proof: A second agent continues a case without requiring the member to repeat its history.

SUP-05  Must / Pilot — Define agent actions and limits for account help, placement requests, payout questions and corrections; escalate actions outside authority.

Proof: An agent resolves an allowed issue and cannot execute a restricted financial or genealogy change.

SUP-06  Must / Pilot — Provide approved FAQs, agent guidance and escalation runbooks with owners, versions, languages and review dates.

Proof: An agent explains pending versus confirmed funds and routes an incident using the current guidance.

SUP-07  Must / Pilot — Measure useful first response, resolution, backlog, aging, repeat contacts, quality and incident-driven volume; report accountable root-cause actions.

Proof: Seeded contacts link to one incident and one corrective-action owner; reports use agreed metric definitions.

## Developer information needed for the pilot

Provide the plain-language product description, enabled markets, fees and limits, funding and withdrawal states, actionable error references, approved risk explanations, incident contacts and recovery procedures.  Separate member-facing FAQs from restricted agent runbooks.

# Compliance reliability and recovery

## Compliance and record retention

Proposed owner: Designated legal and compliance owner.  System boundary: Governed evidence service and access controls.

Dependency to close: Approved restrictions, disclosures, retention and claims policy.

REC-01  Must / Launch — Link agreement versions, consent, disclosures, assessment records and relevant cases to stable IDs.

Proof: A reviewer retrieves the exact version shown and the member’s recorded response.

REC-02  Must / Launch — Apply approved country & product restrictions, builder rules, retention/access policies.

Proof: A restricted activity is blocked, and its decision is recorded with the rule version.

REC-03  Must / Before official field promotion — Link claims monitoring, evidence, remediation, and review approvals into the compliance history.

Proof: A reported claim traces to evidence, responsible reviewer, and resolution.

## Scale security and recovery

Proposed owner: Technical lead with Owen and finance.  System boundary: End-to-end HELM operations and provider services.

Dependency to close: Capacity, service, recovery, and release targets.

OPS-01  Must / Launch — Agree on volumes, concurrency, earnings-event throughput, genealogy depth, latency, and growth headroom before testing.

Proof: Pass the signed load envelope and reconcile results at peak load.

OPS-02  Must / Launch — Document security controls, incident response, service commitments, backup and restore responsibilities.

Proof: Demonstrate restricted access, restoration, and alert routing with recorded evidence.

OPS-03  Must / Launch — Agree recovery time and data-loss tolerances; test provider failure, controlled catch-up and cutover rollback.

Proof: Recovery meets signed targets and reconciles accepted events and payout states.

OPS-04  Must / Every capability release — Control pilot cohorts, access gates, rehearsals, cutover, rollback and release signoff independently by capability and market.

Proof: An unready capability remains disabled while other permitted functions continue.

# Implementation and release requirements

Implementation requirements govern the whole ecosystem.  Buying software does not remove the work of configuring rules, integrating providers, staffing operations, and proving the result.  Proposed owner: Tim for community implementation coordination, technical lead for deployment, Terrel for operating acceptance, with finance and JT in their domains.

IMP-01  Must / Before cutover — Maintain an implementation plan with named owners, dependencies, environments, provider approvals, configuration tasks, training, data migration, proof results and release gates.

Proof: Every launch task has a responsible owner and dependency; an unresolved gate cannot disappear inside a software completion percentage.

IMP-02  Must / Before migrated users go live — Inventory and map source records, reconcile people, relationships and applicable historical obligations; rehearse migration, exceptions, consent carryover and rollback.

Proof: Signed source-to-target counts and relationships reconcile; approved exceptions and a rollback rehearsal are recorded.

IMP-03  Must / Before each capability release — Train authorized operators and test end-to-end normal, exception, and failure paths; obtain business, finance, support, and technical acceptance for the configured release.

Proof: Operators execute the rehearsal with expected results; named approvers accept the release evidence and unresolved limitations.

IMP-04  Must / Before production handover — Assign ongoing system and integration owners, monitoring, service contacts, incident communication, maintenance, change control and handover records; agree initial hypercare capacity and exit criteria.

Proof: A simulated incident reaches the correct on-call owner; the runbook, escalation, and member communication work; support can operate without undocumented developer knowledge.

## Release sequence to confirm

First define the bounded pilot: audience, countries, languages, and enabled activities.  Then release preregistration and safe identity flows, governed placement adjustment if promised, approved calculation and statements, and authorized payouts as each becomes ready.  Support, access controls, and recovery accompany every enabled stage.

Use rehearsal results to approve cohort expansion.  A successful vendor demo is selection evidence; launch acceptance requires the actual configured HELM journey, integrations, and operating team to pass.  No historic launch duration or staffing estimate is adopted from the old project plan.

## Conditional enterprise dependencies

Finance must define account coding, period close, settlement reconciliation, and reporting exports.  Marketing owns approved field materials; market owners supply localization; designated compliance owners define permissions.  Training and CRM may use existing tools.  Each external dependency needs an agreed interface, owner, and readiness date.

# Service targets data and operating capacity

The service blueprint describes the service model but does not supply numeric response or resolution targets.  Terrel and JT should agree targets by issue severity, channel, supported language, and staffed hours.  Technical and finance owners must separately set system and settlement targets.

| Measure | Definition or decision required | Proposed owner |
| --- | --- | --- |
| Useful first response | Receipt to useful response; staffed hours and language coverage | Terrel and JT |
| Resolution and backlog | Verified outcome, pause rules, due time, aging and reopen treatment | Terrel and JT |
| Service quality | Accuracy, repeat contact, escalation quality and root-cause follow-up | JT with domain owners |
| Placement capacity | Requests × review minutes; reviewers, deadline and exception backlog | Tim and JT |
| Load and performance | People, concurrent users, tree depth, events per second and API latency | Technical lead with Tim |
| Freshness and close | Event and dashboard delay, period cutoff and catch-up window | Finance with technical lead |
| Recovery | Maximum downtime and data loss; failed-provider recovery and alert route | Technical lead with finance |
| Payout readiness | Release window, confirmation deadline, reconciliation and unresolved holds | Finance |

Targets remain TBD until owners approve numbers and evidence.  Different vendors must be tested against the same signed volumes and tolerances.  Headcount and coverage follow expected workload; software features do not establish operating capacity.

## Minimum event contract

Review unique event ID, source/provider ID, stable person and account IDs, event type, amount and currency, business time and receipt time, settlement state, applicable product and country, permitted referral/campaign attribution and reversal linkage.  Preserve the rule version and resulting obligation IDs.  Define source authority and correction responsibility for each field.

Owen, product and finance define eligible economic activity and its commissionable basis.  A raw deposit or unrealized gain must not silently replace approved eligible activity.  Tim validates rule behavior; developers implement the agreed contract.

## Record and privacy controls

Apply approved access, retention, export, and deletion rules across identity, community, providers, and support.  Keep event and obligation evidence needed for reconciliation; avoid exposing unnecessary personal financial data to field leaders.  Account closure and privacy requests must follow the designated owner’s policy for records that need continued retention.

# Acceptance evidence and shared proof scenarios

Use one synthetic data set and independently calculated expected results for all candidates.  Record requirement IDs, inputs, expected and actual outcomes, environment and version, evidence link, reviewer, and result.  Unknown and conditional results need an owner and closure date.

| Test | Scenario and requirement focus | Required evidence |
| --- | --- | --- |
| T01 | Migrate alpha records and relationship history; GEN 03 and IMP 02 | Counts, edges, duplicates, approved exceptions and rollback |
| T02 | Approved plan normal and boundary cases; COMP and QUAL | Expected versus actual, rule version, period, currency and rounding |
| T03 | Duplicate, out-of-order and replayed events; COMP 02 and API 02 | One correct net obligation and complete source reconciliation |
| T04 | Placement changes with prior earnings; GEN 01 and 04–06 | Original/current tree, consent, authority, deadline and history treatment |
| T05 | Reverse before and after payout; COMP 02 and AUD 02 | Approved adjustment or recovery treatment and reconciled statements |
| T06 | Payout timeout, retry and late confirmation; PAY 01–03 | One payment or explicit unresolved exception with provider reference |
| T07 | Leader attempts private or another-branch access; TEAM 01 | Denied access, permitted aggregates and access audit |
| T08 | Earning dispute and challenged disclosure; AUD 01 and SUP 01–06 | Agent lineage, exact disclosure version and owned resolution |
| T09 | Competing links and special campaign economics; CAMP and REW | Approved attribution and blocked unauthorized rate change |
| T10 | Peak load, outage, restoration and exit export; OPS and API 03 | Signed recovery/performance results and usable history export |
| T11 | Customer only, Builder only and dual role; ID 01 and 04 | Separate privileges and no unintended personal funding condition |
| T12 | Release language, welcome and help; BO 04–05 and TEAM 05 | Ordinary-user task completion, safe reminders and support fallback |
| T13 | Market restriction and withdrawn content; REC 02–03 and CAMP 04 | Blocked restricted activity and identifiable approved replacement |
| T14 | Pilot incident and operating handover; SUP 07 and IMP 03–04 | Correct alert owner, member communication, recovery and root cause |

Terrel accepts member and operating outcomes; Tim validates plan and genealogy behavior; Darren and technical lead validate journeys and integrations; finance accepts obligations and payouts; the designated compliance owner accepts restrictions and evidence.  Owen approves funding and the operating choice.  Confirm these responsibilities at review kickoff.

# Build versus buy and vendor evaluation

Compare a vendor foundation with HELM interfaces, a broader platform adapted to HELM, and a custom build with a funded operating team.  Pillars and Infinite MLM Software are candidates for investigation; neither is selected or assigned a fit score in this draft.  Existing public material and vendor discussions are leads for proof, not acceptance evidence.

## Gates before scoring

The approved plan is implementable and independently verifiable without changing its economics to suit software.

Required API access, authoritative history, reconciliation, data exports and operating controls are available on clear terms.

The solution can meet agreed load, security, recovery, support and delivery requirements.

Enabled markets, products, providers and rewards have designated-owner approval; access restrictions can be enforced.

Record Pass, Conditional, Fail or Unknown.  A failed Must gate cannot be outweighed by a high total score.  Conditional or Unknown gates require evidence and an accountable closure plan.

| Comparison criterion | Weight | Evidence needed |
| --- | --- | --- |
| Plan fit and calculation correctness | 20 | Approved examples and exception proof |
| APIs and HELM integration | 15 | Developer sandbox and required read/write tests |
| History audit and reconciliation | 15 | Closed-period reproduction and source-to-payout trace |
| Reliability scale and recovery | 15 | Measured load and recovery results |
| Operator support and field usability | 10 | Agent and ordinary-user journey proof |
| Data control and portability | 10 | Usable exports and contractual rights |
| Delivery and implementation risk | 10 | Staffed plan, dependencies and acceptance gates |
| Three-year total cost | 5 | Comparable assumptions and written terms |

Proposed scoring: 0 fails, 1 major gaps, 2 partial fit, 3 meets baseline, 4 strong fit, 5 demonstrated advantage.  Leave unverified fit unscored.  Weighted points = weight × score ÷ 5.  Record evidence maturity separately.

## Commercial and implementation questions

For every requirement, distinguish standard, configuration, custom development, or external tool; identify maintenance and upgrade responsibility.  Obtain setup, programming, migration, recurring license, user/event/API tiers, hosting, integration, payout, support, staffing, security, reporting, and exit costs over three years.

Require written data and custom-code rights, plan configuration access, release control, change pricing, API change notice, service commitments, termination and transition assistance.  Request comparable production references and measured performance at the agreed scope.

# Open decisions and reviewer assignment

We can identify gaps now while closing the following decisions.  Track each with an owner, due milestone, status, and decision reference; do not substitute a vendor default for an unresolved HELM rule.

| Decision | Proposed accountable owner | Needed before |
| --- | --- | --- |
| Release audience, languages, markets and activities | Owen with product and Terrel | Pilot scope and estimates |
| Customer and Builder relationship and lifecycle | Terrel with Owen and plan designers | Enrollment and qualification design |
| Eligible events, economic basis and fee allocation | Owen with product and finance | Calculation proof |
| Final plan, rank and qualification examples | Plan designers with Tim and Terrel | Configuration acceptance |
| Placement window, consent, disputes and earnings treatment | Terrel with Tim and plan designers | Placement window opens |
| Product and country permissions and disclosures | Designated compliance and market owners | Capability enabled in market |
| Data authority, contracts and API access | Technical lead with Darren and Tim | Integration commitment |
| Support standards, staffing and agent authority | Terrel with JT | Pilot support acceptance |
| Capacity, recovery, close and payout targets | Technical lead and finance with Owen | Vendor and release proof |
| Training, content, welcome and retention ownership | Terrel with Nic Darren and JT | Related journey release |
| Tim Q4 scope, authority, capacity and terms | Owen with Terrel and Tim | Confirmed review schedule |

## Review sequence to agree

First pass: within two working days of the agreed start, Tim and Darren return this document annotated, add omissions, and identify rule decisions.  Tim identifies community mechanics and platform boundaries; Darren and the technical lead identify journey, API, and data gaps.  JT reviews support and workload.

Next, hold a 45-minute review with Terrel, Tim, Darren, and the technical lead; include JT for support and placement capacity.  Confirm Must gates, business-rule owners, proof inputs, and the implementation boundary.  Then investigate 3–5 realistic vendor approaches against the same requirements and scenarios.

Vendor recommendation follows enough evidence to compare the approaches.  Record unresolved gates, cost assumptions, risks, and the next proof step.  Owen confirms funding and final operating approval.  Scheduling depends on agreed capacity and inputs; the previous October 5–9 assignment dates are replaced by this sequence.

# Source traceability and working handoff

Source keys below support traceability in each domain.  F and S support the retained requirements; W, L, B and calls add operating depth; E adds ecosystem coverage.  A source supports a requirement proposal, not automatic approval of every historical rule or spoken claim.

| Key | Source and use |
| --- | --- |
| F | HELM Community Technology Requirements Build Buy Framework v0.1 100326(2). Latest supplied base; 48 IDs retained. |
| R | HELM Community Requirements Source Review and Tim Brief v0.1 100526(1). Candidate additions and source links integrated here. |
| W | FunctionalRequirementsWorksheetSVQ2014.100426.xls. General, Front Office, and Back Office functions. Use sheet and original row; repeated old IDs are not unique requirements. |
| L | Launch Project Plan wINTL NOTES 120210.xls. Task Table IDs identify launch dependencies and rehearsals; historical dates are not HELM estimates. |
| B | Customer Service Blueprint and Audit Checklist 091522(1). Service workflows, knowledge, authority, escalation, and measurement. |
| C1 C2 | 100126 NIC SALES Call PIN and OWEN; 100326 DANIEL MEYERS NIC Field Call with 20 participants. Expectations to resolve; comparison-company descriptions are not HELM approvals. |
| E | Tech Ecosystem TIM 092326.pdf. Enterprise Process and System Blueprint. Coverage and integration boundaries; vendor labels are examples. |
| S | October 2–3 product, architecture, UX, scaling and card transcripts referenced in F. Community/product separation, genealogy continuity and integration direction. |

## Where we are

We have one consolidated requirements draft for specialist review, with operating workflows, support controls, implementation gates and common vendor proof.  It remains a proposal until the relevant owners approve scope and rules.

## Governing principles

Start with intended outcomes and approved rules.  Preserve customer and Builder distinctions, history and financial reconciliation.  Own the handoffs between systems.  Test the configured operating result before releasing the capability.

## Next move and next meeting

Send this draft to Tim and Darren for the annotated first pass.  Convene the focused review to resolve priority, ownership, and the placement-policy process.  Terrel remains the requirements coordinator; specialists validate their domains.

## Waiting for

First, obtain the current compensation specification and worked examples, alpha enrollment/genealogy records, and a one-page release scope.  Next, obtain provider event and payout contracts, vendor API material, and the service performance standards template named in B.  These close named gaps without reconstructing the entire archive.

## After that

Approve the requirements baseline and decision record, run common vendor proofs, select the approach, convert accepted requirements into developer stories and operating procedures, then rehearse the end-to-end release.